ManManJi · Career Exam Prep Platform for Senior Candidates

Product Requirements Document (PRD)

Doc Version: V1.0
Date: 2026-06-07
Scope: PC + H5 + WeChat Mini Program
MVP Focus: Intermediate Economist Exam
Slogan: No more rote memorization. Pass with ease.

# 1. Product Positioning & Differentiation

The first dedicated exam prep platform for career professionals aged 28-45. Unified core capabilities: plain-language explanations + mnemonic memory + micro-learning + intelligent spaced repetition + streamlined practice.Three-terminal data sync (PC + H5 + Mini Program).

| Dimension | Differentiation |
| --- | --- |
| Target Users | Aged 28-45, weak memorization, fragmented time, career professionals |
| Content | De-jargonized, 4-8 char mnemonics, 3-tier importance rating, 60% content reduction |
| Learning Mode | 5-10 min micro-sessions for commute/childcare/breaks, no long lectures |
| Memory System | Ebbinghaus forgetting curve algorithm, fully automated review scheduling |
| Practice System | Last 5 years high-frequency real exam questions only, plain-language explanations |
| UX Standards | Minimalist UI, large font eye-care mode, zero ads, max 2 taps per action |

# 2. Current State Assessment

## 2.1 Code Assets

| File | Scale | Assessment |
| --- | --- | --- |
| index.html | 595 lines, SPA 3-column layout | Good structure, needs quiz area update |
| app.js | 1695 lines, monolithic logic | Needs modular decomposition |
| data.js | 785 lines, 12 questions across 8 subjects | CRITICAL: demo skeleton only |
| app.css | 2063 lines, CSS vars + rpx + Flexbox | Good quality, reusable |
| dist/ | Old YKT module attempt, not wired | CONFIRMED: discard, rebuild with Vite |

## 2.2 Question Bank Assets (D:\kaoshi-wangpan)

| Subject | Existing JSON | PDF Source Materials | Status |
| --- | --- | --- | --- |
| Economics Fundamentals | 0 questions | 37 chapter notes + 8 real exams + 4-color notes + 1000 core questions + 200 mnemonics | Pending extraction |
| HR Management | 1,252 questions (15 JSON files) | 19 chapter notes + 4 real exams + 3-color notes | Needs dedup + standardization |
| Business Management | 0 questions | 11 chapter notes + 3 real exams + 6 monthly tests + 100 selected | Pending extraction |

## 2.3 Confirmed Decisions

| Decision | Conclusion |
| --- | --- |
| MVP Exam Category | Intermediate Economist (500K+ annual test-takers) |
| Professional Subjects | HR Management + Business Management |
| Terminals | PC 3-column layout + Phone simulator (Mini Program later) |
| Question Source | D:\kaoshi-wangpan PDF -> pdfplumber/LLM -> Standardized JSON |
| dist/ directory | DISCARD, rebuild with Vite |
| Backend Strategy | Frontend-only MVP (IndexedDB + localStorage), evaluate FastAPI/Go later |
| AI Strategy | MVP: LLM-assisted question generation + 20% manual spot-check; Future: AI diagnosis + adaptive learning |

# 3. Requirements

## 3.1 Data Layer (P0 - Blocks All Subsequent Work)

| ID | Description | Acceptance Criteria |
| --- | --- | --- |
| R1 | HR 1252 questions dedup + standardize | >=1000 questions after dedup, all fields complete |
| R2 | Economics Fundamentals PDF -> >=2000 JSON | 60% single-choice, 25% multi-choice, 15% case-study, 37 chapters covered |
| R3 | Business Management PDF -> >=1500 JSON | 11 chapters + real exams, same field spec as R1 |
| R4 | Per-subject JSON lazy loading | Subject switch first paint <500ms, IndexedDB offline cache |
| R5 | AI question generation pipeline (fallback) | LLM constrained generation -> 20% manual review -> IRT calibration |

## 3.2 Algorithm Engine (P0)

| ID | Description | Acceptance Criteria |
| --- | --- | --- |
| R6 | SM-2 Spaced Repetition | 5 boxes (1/3/7/15/30 day intervals), ease_factor [1.3, 2.5] |
| R7 | Composite Weight Question Selection | Chapter base weight x mistake frequency (>2x1.2) x question type complexity (multi-choice x1.3) |
| R8 | Interleaved Practice | Default smart mixing (adjacent questions different chapters), optional sequential mode |

## 3.3 Learning Modes (P0)

| ID | Description | Acceptance Criteria |
| --- | --- | --- |
| R9 | Beginner Mode (single chapter, 10 Qs) | Difficulty <=3, sequential, instant feedback per question |
| R10 | Advanced Mode (2-3 chapters mixed, 20 Qs) | Smart interleaving, gradual difficulty increase |
| R11 | Mock Exam Mode (140 Qs, 90 min) | Countdown timer + question navigator + time distribution report |
| R12 | Wrong Answer Mode | Only wrong-answer collection, sorted by forgetting index |

## 3.4 Feedback & Dashboard (P1)

| ID | Description | Acceptance Criteria |
| --- | --- | --- |
| R13 | Instant Answer Feedback | Show correct/incorrect + full analysis (why right/wrong, textbook source) + mnemonic link |
| R14 | Chapter Mastery Radar Chart | 6-module accuracy Canvas visualization with color coding |
| R15 | Daily Recommendation | Dynamic calculation: "Review X old + Y new questions today" |
| R16 | Wrong Answer Book + Forgetting Prediction | Wrong Qs sorted by forgetting index + curve visualization + warning |

## 3.5 Experience & Platform (P0 Through P2)

| ID | Description | Acceptance Criteria |
| --- | --- | --- |
| R17 | Senior-Friendly UI | Font scaling (normal/medium/large), eye-care mode, touch >=44px, contrast >=4.5:1 |
| R18 | Progress Persistence | localStorage + IndexedDB dual-write, survives across sessions |
| R19 | 5-Minute Learning Loop | Home -> Practice -> Feedback -> Mark done in <=5 minutes |
| R20 | Responsive 3 Breakpoints | 375px/768px/1440px all correct layout |
| R21 | PC Batch Download | Lecture notes/mnemonics/checklist PDF export |
| R22 | 3-Tier Membership | Free trial + Single Subject (99 RMB/yr) + All-Access Pass (299 RMB/yr) |

# 4. Technical Architecture

## 4.1 Tech Stack (MVP -> Platform Evolution)

| Layer | MVP | Platform Evolution |
| --- | --- | --- |
| Build | Vite + Vanilla JS | Next.js + Taro (Mini Program) |
| UI | Native HTML + CSS (componentized) | Keep framework-free or migrate React |
| Client Storage | Dexie.js (IndexedDB) + localStorage | Server-primary + local cache |
| Question Bank | JSON split files (public/data/) | MongoDB + Elasticsearch |
| AI | LLM API offline generation scripts | DeepSeek API LoRA fine-tuned + online inference |
| Deploy | Nginx static / Python http.server | K8s + Tencent Cloud + CDN |
| Testing | Vitest (unit) + Playwright (E2E) | Same + visual regression + load testing |

## 4.2 Target Directory Structure

D:\project\kaoshi\
  index.html              -- Vite entry point
  package.json            -- Vite + Dexie + Vitest + Playwright
  vite.config.js
  public/data/
    subjects.json         -- All subject metadata + chapter tree (<50KB, always loaded)
    econ/questions.json   -- Economics Fundamentals (~3MB)
    hr/questions.json     -- HR Management (~2MB)
    biz/questions.json    -- Business Management (~2MB)
  src/
    core/
      db.js               -- Dexie IndexedDB (questions/progress/meta tables)
      state.js            -- State management + localStorage persistence
      router.js           -- SPA view routing
    services/
      ebbinghaus.js       -- SM-2 algorithm engine
      quiz-service.js     -- Load/weight calculation/question set assembly/interleaving
      analytics.js        -- Accuracy/forgetting index/daily recommendation
    data/
      weight-config.js    -- Chapter base weights (6 modules x 37 chapters)
      subjects-meta.js    -- Subject chapter constants (lightweight)
    components/
      quiz-card.js        -- Question card component
      timer.js            -- Countdown timer
      radar-chart.js      -- Canvas radar chart
      modal.js / toast.js -- Modal/Toast
    app.js                -- Main entry (streamlined)
  app.css                 -- Global styles
  scratch/                -- PDF extraction & AI generation scripts (.gitignore)

## 4.3 Data Flow

| Stage | Flow | Storage |
| --- | --- | --- |
| Extraction | D:\kaoshi-wangpan\PDF -> pdfplumber -> LLM structurize -> JSON | public/data/*.json |
| First Load | User switches subject -> fetch JSON -> IndexedDB -> QuizService memory | IndexedDB (Dexie) |
| Cached Load | User switches subject -> IndexedDB hit -> instant return | IndexedDB cache |
| Answer Loop | QuizService assembles set -> quiz-card renders -> user answers -> SM-2 updates -> dual write | IndexedDB + localStorage |

# 5. Architecture Decisions

| # | Decision | Rationale |
| --- | --- | --- |
| 1 | Frontend-only MVP, no backend | IndexedDB handles 10K+ questions (2-4MB per subject). Build backend after product validation. |
| 2 | Config-driven subject expansion | New subjects only need JSON config + question files, zero code changes. |
| 3 | Incremental modularization | Data layer first -> Algorithm layer -> UI layer. Each step keeps system functional. |
| 4 | Discard old dist/ YKT architecture | Clean rebuild with Vite + standard ES modules. No legacy baggage. |
| 5 | Education theory implementation | All algorithms (R6-R8) must reference SM-2/Cognitive Load/Interleaving theory in code comments. |
| 6 | Platform extension points | Config-driven subject metadata, interface-based QuizService, abstract ViewportAdapter for multi-terminal. |

## 5.1 Core Data Models

Question:

{
  "id": "econ-q10086",
  "type": "single" | "multiple" | "case",
  "stem": "question text",
  "options": ["A. ...", "B. ...", "C. ...", "D. ..."],
  "answer": "B",
  "analysis": "explanation (why right, why wrong, textbook ref)",
  "difficulty": 3,
  "tags": ["Chapter 2", "Price Elasticity"],
  "module": "economics",
  "chapter": 2,
  "mnemonic": "High elasticity: lower price. Low elasticity: raise price."
}

User Progress (IndexedDB.progress table):

{
  "questionId": "econ-q10086",
  "box": 3,
  "ease": 2.5,
  "interval": 7,
  "lastReview": "2026-06-07T00:00:00Z",
  "wrongCount": 1,
  "quality": 4
}

# 6. Implementation Roadmap

## Phase 0: Infrastructure (1-2 days)

[ ] Create package.json + vite.config.js (Vite + Dexie + Vitest + Playwright)
[ ] Implement src/core/db.js (Dexie 3 tables: questions/progress/meta)
[ ] Create src/data/subjects-meta.js (complete chapter tree for 3 subjects)
[ ] Migrate app.css to src/, create public/data/ + subjects.json
[ ] Verify: npm run dev starts, IndexedDB read/write works

## Phase 1: Question Bank Ready (2-3 days)

[ ] HR 1252 questions dedup + field standardization -> public/data/hr/questions.json
[ ] scratch/extract-econ.py - Economics PDF batch extraction + LLM structuring (>=500 Qs first)
[ ] scratch/extract-biz.py - Business Management PDF extraction
[ ] AI assist: LLM API knowledge-graph-constrained generation + 20% manual review + difficulty calibration
[ ] Verify: 3 subjects load -> IndexedDB cache -> search/filter works

## Phase 2: Algorithm Engine + Learning Modes (2-3 days)

[ ] src/services/ebbinghaus.js - Full SM-2 (5 boxes, ease dynamic, getDueReviews)
[ ] src/data/weight-config.js - 6 modules x 37 chapters base weights
[ ] src/services/quiz-service.js - Weight calc + 4-mode assembly + interleaving algorithm
[ ] src/components/quiz-card.js - Question card (select -> feedback -> analysis + mnemonic -> next)
[ ] src/components/timer.js - Countdown (90 min, pause/resume)
[ ] index.html quiz area refactor -> 4-mode switch UI
[ ] Verify: Complete learning loop (select -> answer -> feedback -> mark -> review reminder)

## Phase 3: Dashboard + Integration (1-2 days)

[ ] src/services/analytics.js - Accuracy/forgetting index/daily recommendation algorithm
[ ] src/components/radar-chart.js - Canvas 6-module mastery radar chart
[ ] Wrong answer book + forgetting curve prediction UI
[ ] Discard old dist/ directory
[ ] Verify: E2E full flow + 375/768/1440 responsive screenshots + Lighthouse >=90

## Phase Overview

| Phase | Duration | Key Deliverables | Depends On |
| --- | --- | --- | --- |
| P0: Infrastructure | 1-2 days | Vite+Dexie+directory+subjects.json | - |
| P1: Question Bank | 2-3 days | 3 subject JSONs ready (HR dedup + Economics + Business) | P0 |
| P2: Algorithm | 2-3 days | SM-2+Weight+4 Modes+quiz-card component | P1 |
| P3: Delivery | 1-2 days | Radar chart+E2E+Responsive verify+Docs | P2 |

# 7. Risks & Mitigation

| Risk | Probability | Impact | Mitigation |
| --- | --- | --- | --- |
| Poor PDF extraction quality | High | Med | Text PDF: pdfplumber direct. Scanned: LLM Vision API. 20% manual spot-check. |
| HR questions overlap with other subjects | Med | Low | Dedup by stem text similarity (>0.85) before import. |
| AI-generated answers inaccurate | Med | High | All AI output requires manual spot-check + user error reporting. |
| 2000 Qs slow first paint | Med | Med | Load chapter metadata + first 10 Qs only, paginate the rest on demand. |
| SM-2 parameters not tuned | Low | Med | Start with standard params (ease=2.5), reserve admin panel for tuning. |
| Old app.js conflicts with new modules | Med | Low | Feature flag switch, keep old code, clean after stabilization. |
| Multi-select scoring confusion | Med | Low | Practice mode: all-or-nothing. Analysis notes actual exam rule (partial=0.5). |
| Policy change (exam cancelled) | Low | High | Multi-category diversification, never depend on single exam. |

# 8. Verification Checklist

| # | Check Item | Pass Criteria |
| --- | --- | --- |
| 1 | npm run dev | Starts without console errors |
| 2 | Subject switch | Economics/HR/Business switch, FCP <500ms |
| 3 | Beginner mode | Select chapter -> 10 Qs done -> instant feedback per Q |
| 4 | Advanced mode | 2-3 chapters mixed 20 Qs -> smart interleaving -> gradual difficulty |
| 5 | Mock exam mode | 140 Qs timed -> countdown works -> submit -> score report correct |
| 6 | Wrong answer mode | Wrong Qs auto-collected -> can redo -> sorted by forgetting index |
| 7 | Ebbinghaus review | Answer 3 correctly -> wait -> review reminder appears -> can review |
| 8 | IndexedDB cache | F5 refresh -> Qs load instantly (cache hit) -> no network request |
| 9 | Radar chart | 6-module mastery Canvas rendered correctly with color coding |
| 10 | Daily recommendation | Dynamic "Review X old + Y new Qs" calculation correct |
| 11 | Font scaling | Normal/Medium/Large 3 levels, no layout breakage |
| 12 | Eye-care mode | Background warm yellow, text contrast >=4.5:1 |
| 13 | Touch targets | All interactive elements >=44x44px |
| 14 | 375px responsive | Phone simulator normal, no horizontal scrollbar |
| 15 | 768px responsive | Tablet layout correct |
| 16 | 1440px responsive | PC 3-column full display |
| 17 | Lighthouse | Performance >=90, Accessibility >=90 |

# 9. Business Expansion Roadmap

| Batch | Timing | Categories | Strategy |
| --- | --- | --- | --- |
| MVP | Now | Intermediate Economist (Economics + HR + Business Management) | Single category product-model validation |
| Batch 1: Core | 2-3 months | HR Professional, Junior/Senior Accountant, Tax Agent, Teacher Cert, Social Worker | Highest user profile overlap, lowest cold-start cost |
| Batch 2: Professional | 4-6 months | Constructor I/II, Fire Engineer, Banking/Securities/Fund, Health Manager | Expand user base to mainstream professional certs |
| Batch 3: Long Tail | 6-12 months | Auditor, Statistician, Cost Engineer, Public Fundamentals | Complete ecosystem, full professional exam coverage |

# 10. Document Approval

| Role | Name/Dept | Signature | Date |
| --- | --- | --- | --- |
| Product Owner |  |  |  |
| Tech Lead |  |  |  |
| Content Lead |  |  |  |
| Operations Lead |  |  |  |